| ID | Risk Description | Likelihood | Impact | Severity | Owner | Mitigation | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Data Privacy Breach | High | High | High | Anuj | Implement strong encryption, comply with data protection regulations, conduct regular security audits. | Open |
| 2 | Driver Background Check Issues | Medium | High | Medium | Anuj | Validate driver credentials, conduct background checks, implement ongoing monitoring. | Open |
| 3 | System Downtime | High | High | High | Anuj | Set up robust server infrastructure, use load balancing, implement failover systems, have a disaster recovery plan. | Open |
| 4 | Inaccurate GPS Location | Medium | High | Medium | Anuj | Use high-precision GPS modules, provide regular updates for location services, implement fallback mechanisms. | Close |
| 5 | User Safety | High | High | High | Anuj | Implement SOS feature, provide safety guidelines, enable ride tracking and emergency contacts. | Open |
| 6 | Payment Processing Issues | Medium | High | Medium | Anuj | Use secure payment gateways, comply with PCI DSS, implement fraud detection mechanisms. | Open |

Notes:

ID values may be useful to refer back to in your final documentation. Number these in order. This register should be included in the appendix

Risk description provides an outline of the issue

Please use Low, Medium and High to identify the risk level and colour code.

Typically the owner will be you, but it maybe the case in team work or other projects that have external clients, other activities may impact on the project

Mitigation implies on how you will manage the risk and to reduce the likelihood of it occurring

Status – has the risk event now passed. It should indicate an Open and Closed status.